Active Learning System for Bacterial Colony Classification

- Technical Approach

The goal is a production-ready service that is accurate, scalable, and dramatically reduces manual labeling. Here's how we can build it.

- The Backbone: DINOv3 is an excellent choice. It's a state-of-the-art self-supervised vision transformer that excels as a feature extractor for detection and classification.

- A Better Detection Head: While DINOv3 provides the powerful "eyes" of the system, the "hands" that draw bounding boxes and classify colonies must be equally capable. I recommend building on the latest DETR (Detection Transformer) variants, specifically DEIMv2 or RT-DETRv2. These architectures are a significant step beyond traditional methods:

- They are significantly faster and more accurate.

- They integrate more seamlessly with DINOv3's transformer architecture.

- The Active Learning Loop: The core of our system will be a sophisticated HITL engine that proactively selects the most valuable images for you to review. It will use:

- Ensemble Disagreement: Deploying a small ensemble of models to measure "epistemic" uncertainty—the model's uncertainty about what it doesn't know.

- Hybrid Query Strategies: Combining uncertainty metrics with diversity sampling (like CoreSet or BADGE) to ensure the model doesn't just ask for the same type of ambiguous colony repeatedly.

- The Inference Service: All of this will be wrapped in a secure, high-performance API server built with FastAPI and containerized with Docker. This ensures easy deployment in your environment and seamless integration into your existing workflows.

- Quote for Turnkey System Development

| Phase | Description | Duration | Cost (USD) |
| --- | --- | --- | --- |
| 1 | Architecture Design & Specification: Collaborate to design the exact API, data schemas, HITL workflow, and model serving architecture. | 1 week | 1000 |
| 2 | Core System Implementation: Build the DINOv3 + DEIMv2 detection model, implement all uncertainty/ensemble/HITL logic, and create the core Python package. | 2~3 weeks | 2500 |
| 3 | Inference Server & Integration: Develop the FastAPI server, create Docker containers, implement model versioning and retraining pipeline. | 1 week | 1000 |
| 4 | Testing, Deployment & Documentation: Rigorous testing on your infrastructure (VPN/on-prem), full system documentation, and a 2-hour training session for your team. | 1 week | 1000 |
| 5 | 12-Month Maintenance & Support (Optional): Includes bug fixes, minor updates, and direct support for your engineering team. | 12 months | 1000 |

- Architecture Comparison

| Architecture | Key Strengths | Weaknesses | Suitability |
| --- | --- | --- | --- |
| DINOv3 + DEIMv2 | State-of-the-art accuracy, excellent real-time speed, perfect synergy between backbone and head, excellent for dense prediction tasks. | More complex architecture than YOLO. | Optimal. Maximizes accuracy and efficiency, leading to lower long-term costs. |
| DINOv3 + RT-DETR | A highly optimized transformer-based detector proven to be real-time, a safe and performant baseline. | Slightly less performant than DEIMv2 on some benchmarks. | Excellent. A fantastic and reliable choice. |
| Current Adaptive-DETR | Good performance, custom-built for your use case. | Lacks the latest speed and accuracy innovations, training can be slower. | Good, but not best. A capable system that would benefit from an upgrade. |
| YOLO (v10/v11) | Very fast inference, mature ecosystem, easy to deploy. | While powerful, general-purpose models often lag behind transformer-based specialists in accuracy for complex tasks. | Good for speed, less for ultimate accuracy. |

By adopting DINOv3 with a DEIMv2 or RT-DETR head, we can improve your current system,  ensure it remains a competitive asset.

- Delivery

- Phase 1: Architecture Design & Specification (1 week)

Objective: Collaborate to define the exact system boundaries, API contracts, data schemas, and workflow so that development proceeds without ambiguity.

- System Architecture Diagram – showing all components: inference pipeline, uncertainty module, HITL queue, annotation tool, retraining loop, model versioning, and deployment environment.

- API Specification – OpenAPI / Swagger definition of the inference service (endpoints, request/response formats, error codes).

- Data Schema Document – JSON schemas for:

- Input images (formats, size limits).

- Inference output (boxes, class probabilities, uncertainty scores).

- Annotation import/export (Label Studio project config).

- Retraining trigger metadata.

- Integration Guide – pseudo‑code snippets showing how your existing DINOv3 model will be wrapped to fit into the new pipeline (without exposing your source code).

- Project Roadmap – detailed 6 weeks plan with milestones and acceptance criteria.

- Phase 2: Core Active Learning Module (2~3 weeks)

Objective: Build the Python package that contains all active learning logic, uncertainty estimators, query strategies, model calibration, and pseudo-labeling. This module will be designed to be plugged into your inference pipeline without exposing your code.

- Python package (active_learning_tool/) with:

uncertainty.py – functions to compute entropy, margin, MC‑dropout, ensemble disagreement.

query_strategy.py – implementation of hybrid strategies (CoreSet, BADGE, etc.).

calibration.py – temperature scaling, Expected Calibration Error (ECE) calculation.

pseudo_label.py – confidence‑based pseudo‑labeling with filters.

orchestrator.py – main loop that loads a batch of unlabeled images, runs inference (calls your model), scores uncertainty, selects top K, exports to annotation queue, and merges new labels.

- Example integration script (example_integration.py) – shows how to call your existing DINOv3 model from within the orchestrator.

You will replace the mock model with your real one.

- Unit tests for each component.

- Documentation (inline + Markdown) explaining all parameters and expected data formats.

- Phase 3: Inference Server & HITL Integration (1 week)

Objective: Package the active learning module into a production-ready inference service, integrate with an annotation tool (Label Studio), and implement the retraining pipeline.

- FastAPI-based inference server:

  - Endpoint /predict – accepts image, returns predictions + uncertainty scores.

  - Endpoint /uncertain_batch – accepts multiple images, returns a ranked list of uncertain samples.

  - Endpoint /feedback – receives corrected annotations and stores them for retraining.

  - Automatic model loading and versioning (multiple model versions can coexist).

- Docker container – includes the server, active learning module, and dependencies.

  - Environment variables for configuration (model paths, annotation tool URL, thresholds).

- Label Studio integration:

  - Pre-configured Label Studio project (exported as JSON) with your classes (BC, ETB, YM, XSA).

  - Script to automatically push uncertain images from the server into Label Studio as “pre-annotated” tasks (with model predictions pre-filled).

  - Script to pull newly labeled tasks, convert them to training format, and store them.

- Retraining pipeline script (retrain_pipeline.sh or Python):

  - Steps: collect new annotations → merge with existing labeled set → retrain classification heads (your model stays frozen) → evaluate on validation set → if performance improves, promote new model version.

  - Can be run manually or as a scheduled job (e.g., daily).

- Basic monitoring dashboard (Streamlit or simple HTML):

  - Shows number of images labeled, uncertainty distribution, accuracy over retraining rounds.

- Phase 4: Testing, Deployment & Documentation (1 week)

Objective: Ensure the entire system works in your production environment, and your team is trained to operate and maintain it.

- Test report – documenting system performance on your dataset:

  - Accuracy vs. number of labeled images (active learning curve).

  - Calibration plots (ECE before/after temperature scaling).

  - Inference latency (p95, p99) under expected load.

  - Annotation savings estimate (e.g., “70% fewer labels needed to reach 95% accuracy”).

- Full system documentation – includes:

  - Installation and configuration guide.

  - API reference.

  - Label Studio user guide for annotators.

  - Retraining pipeline operation manual.

  - Troubleshooting section.

- 2-hour remote training session (recorded) for your engineering and annotation teams:

  - How to deploy the system.

  - How to monitor active learning rounds.

  - How to add new classes or update models.

- Source code of all deliverables (Python package, server, scripts) – licensed for your internal use only.